Intelligent Contract Risk Analyzer & Negotiation Assistant

Project Scope & Expectations Document

Prepared by: Twishha Soni

Role: AI Engineering Intern

Date: July 29, 2026  |  Status: Draft v1

# 1. Overview

This document defines the scope, phased approach, and success criteria for the Intelligent Contract Risk Analyzer & Negotiation Assistant — a project built during my internship to demonstrate applied AI engineering skill across retrieval-augmented generation and agentic system design. It is intended as a shared reference between myself and my tech manager for tracking progress and evaluating outcomes.

# 2. Problem Statement

Contract review is largely manual, clause-by-clause work: legal and business teams read every incoming agreement against internal risk positions, flag deviations, and draft counter-language by hand. This process is slow, inconsistent across reviewers, and does not scale with deal volume. This project automates the first-pass review — extracting clauses, classifying their risk against a defined playbook, and generating a negotiation brief that a human reviewer can act on quickly.

# 3. Objectives

- Build a working system that ingests contracts (PDF/DOCX), extracts and classifies clauses by risk level, and produces a negotiation brief.

- Demonstrate hybrid retrieval (semantic + keyword + structured) that grounds LLM outputs in a defined playbook, rather than relying on free-form generation.

- Ship in two clearly separated phases — a validated RAG pipeline first, then an agentic orchestration layer — so each phase is independently demoable and correctness can be verified before autonomy is added.

# 4. Scope

## 4.1 In Scope (v1)

- English-language commercial contracts (e.g., NDAs, MSAs, vendor agreements)

- PDF and DOCX ingestion

- A synthetic company playbook covering 8–10 common clause categories (indemnification, limitation of liability, auto-renewal/termination, IP assignment, non-compete/non-solicit, governing law/jurisdiction, data protection, payment terms)

- Clause-level risk classification (Low/Medium/High) with rationale

- One-page negotiation brief (PDF, generated via reportlab)

- Streamlit UI + FastAPI backend

- Human-in-the-loop feedback capture (reviewer can accept / reject / edit a suggestion)

## 4.2 Out of Scope (v1)

- Real legal advice or use on live, binding contracts — outputs are for demonstration and internal review support only

- Non-English contracts

- True Word-style tracked-changes generation (OOXML insert/delete markup)

- Multi-party negotiation simulation

- A real, company-specific playbook (synthetic playbook only, unless the team provides one)

- Autonomous agent actions without human review — all outputs remain suggestions, not final decisions

# 5. Phased Approach

## 5.1 Phase 1 — RAG Pipeline (Current Focus)

Goal: a deterministic, testable retrieval-and-generation pipeline with no autonomous decision-making, so correctness can be verified independently of any agent logic. This phase is the current priority, per guidance to validate retrieval before adding orchestration.

| Level | Focus | Description |
| --- | --- | --- |
| L1 | Ingestion & segmentation | Parse PDF (PyMuPDF) / DOCX (python-docx); segment into clauses using header, numbering, and length heuristics. |
| L2 | Playbook definition | Author a synthetic playbook (JSON/YAML) of clause categories, risk criteria, and standard fallback language; embed into Qdrant db. |
| L3 | Hybrid retrieval | Retrieve relevant playbook entries per clause via semantic similarity + clause-type filtering + keyword match. |
| L4 | Risk classification | LLM classifies each clause's risk level with structured output, grounded in retrieved playbook context and save it to sqlite db. |
| L5 | Output generation | Generate a one-page negotiation brief (reportlab). |
| L6 | UI, API & feedback | Streamlit UI + FastAPI backend; capture reviewer accept/reject/edit feedback on each suggestion. |

## 5.2 Phase 2 — Agentic Orchestration (Future)

Goal: wrap the validated Phase 1 pipeline in an agent loop that adds planning and self-correction. Begins only after Phase 1 is deployed and validated end-to-end.

- Dynamic retrieval decisions (agent decides what, or whether, to re-retrieve)

- Tool-calling structure formalizing extract / classify / retrieve / generate as callable tools

# 6. Architecture Overview (Phase 1)

| Stage | Component | Description |
| --- | --- | --- |
| 1 | Upload | Contract submitted as PDF or DOCX via Streamlit UI. |
| 2 | Extraction & segmentation | Text extracted and split into individual clauses. |
| 3 | Playbook retrieval | Qdrant hybrid search returns relevant playbook rules per clause. |
| 4 | Classification & generation | Gemini classifies risk and drafts suggested language, grounded in retrieved context and saved to sqlite db. |
| 5 | Output assembly | Negotiation brief generated. |
| 6 | Review | Reviewer inspects output in Streamlit; feedback captured and stored. |

# 7. Tech Stack

| Layer | Technology |
| --- | --- |
| Document parsing | PyMuPDF (fitz), python-docx |
| Embeddings | sentence-transformers (all-MiniLM-L6-v2), subject to evaluation |
| Vector store | QdrantDB |
| LLM | Google Gemini API (google-genai SDK) |
| Database | Sqlite |
| Backend | FastAPI |
| Frontend | Streamlit |
| Deployment | Docker, Docker Compose, AWS EC2, EBS (persistent storage) |

# 8. Success Criteria

## 8.1 Phase 1 is done when:

- A contract can be uploaded and produces clause-level risk classifications with rationale for all defined playbook categories.

- Retrieval demonstrably grounds each classification — retrieved playbook context is shown alongside the output, not just an LLM opinion.

- Negotiation brief is generated and downloadable.

- Reviewer feedback (accept / reject / edit) is captured and stored.

- The system is deployed on EC2 via Docker with EBS persistence and reachable by my tech manager.

## 8.2 Phase 2 is done when:

- The critique loop measurably changes or improves a tracked fraction of initial suggestions.

- Agent-driven retrieval decisions are logged and explainable.

# 9. Assumptions & Constraints

- The playbook is synthetic (author-created), not sourced from a real legal team, unless one is provided.

- Contracts are English-language, machine-readable text (not scanned/handwritten) for v1.

- Gemini API free-tier rate limits apply.